Task 2: Agile Planning and DevOps Workflow

Selenium-Tested Proof-of-Delivery Portal

| Field | Details |
| --- | --- |
| Student Name | Sahil Suresh Ghogare |
| Roll No. | 23102A0061 |
| Class | BE CMPN A |
| Task | 2 of 15: Agile Planning and DevOps Workflow |

Deliverable: Backlog, task board, sprint plan, Definition of Done and DevOps workflow diagram.

# 1. Introduction

This document plans the delivery of the Proof-of-Delivery Portal using Agile practices. The MVP frozen in Task 1 is converted into user stories with acceptance criteria, collected in a prioritised product backlog, and scheduled across five sprints that cover all 15 project tasks. A Kanban board tracks progress, a Definition of Done sets the quality bar, and a DevOps lifecycle diagram shows how code travels from development to operations.

Roles: Admin / Dispatcher, Delivery Agent and Reviewer. Story points use a simple 1 to 5 scale (1 = very small, 5 = largest story in the MVP).

# 2. User Stories and Acceptance Criteria

| ID | User Story | Acceptance Criteria |
| --- | --- | --- |
| US-01 | As a user, I want to log in with my credentials so that I only see the actions allowed for my role. | Given valid credentials, when I log in, then I reach my role's home page. Given invalid credentials, then an error is shown and access is denied. Given I am an Agent, then Admin-only pages are not accessible. |
| US-02 | As an Admin, I want to create a delivery record so that every parcel is tracked from the start. | Given the create form, when I enter tracking number, customer, address and item, then the record is saved with status Created. Given a missing mandatory field, then the form shows a validation message and does not save. Given a duplicate tracking number, then the record is rejected. |
| US-03 | As an Admin, I want to assign a delivery to an agent so that responsibility is clear. | Given a Created delivery, when I select an agent, then status becomes Assigned. Given an assigned delivery, then the agent name is visible on the detail page. |
| US-04 | As an Agent, I want to see my assigned deliveries so that I know what to deliver. | Given I am logged in as an Agent, then only deliveries assigned to me are listed. Given the list, then each row shows tracking number, customer, address and status. |
| US-05 | As an Agent, I want to mark a delivery as delivered with recipient details so that proof is recorded. | Given an Out for Delivery parcel, when I enter recipient name and a note or OTP, then status becomes Delivered. Given the proof is saved, then the delivery time is stored automatically. Given no recipient name, then the delivery cannot be marked Delivered. |
| US-06 | As a Reviewer, I want to verify or reject submitted proof so that records are trustworthy. | Given a Delivered record, when I click Verify, then status becomes Verified. Given a Delivered record, when I click Reject with a reason, then status becomes Rejected. Given a record in any other status, then Verify and Reject are not offered. |
| US-07 | As a user, I want to search deliveries by tracking number, customer or status so that I can find records quickly. | Given a search term, then matching records are listed. Given no match, then a 'No records found' message is shown. Given a status filter, then only that status is listed. |
| US-08 | As an Admin, I want to update delivery details so that mistakes can be corrected. | Given a record not yet Delivered, when I edit and save, then the changes are stored. Given a Verified record, then editing is disabled. |
| US-09 | As an Admin, I want a dashboard with counts by status so that I see progress at a glance. | Given existing records, then the dashboard shows counts for each status. Given a status change, then the counts update on the next page load. |
| US-10 | As the system owner, I want the status workflow enforced so that steps cannot be skipped. | Given status Created, then Delivered cannot be set directly. Given any invalid transition, then it is blocked with a message. |

Technical (DevOps) stories

| ID | Technical Story |
| --- | --- |
| TS-01 | As a developer, I want a Git repository with a branching policy so that work is organised and traceable. |
| TS-02 | As a developer, I want Jenkins to build the project on every commit so that integration problems appear early. |
| TS-03 | As a developer, I want a Jenkinsfile that checks out, builds, packages and deploys so that releases are repeatable. |
| TS-04 | As a tester, I want Selenium tests for 3 to 5 key user journeys so that regressions are caught automatically. |
| TS-05 | As an operator, I want the application in a Docker image so that it runs the same on any machine. |
| TS-06 | As an operator, I want Jenkins to publish a versioned image and deploy a fresh container after tests pass. |
| TS-07 | As an operator, I want an Ansible or Puppet script that configures the server so that setup is automatic. |
| TS-08 | As an operator, I want a health check, idempotent re-runs and a rollback option so that the deployment is reliable. |

# 3. Product Backlog

Priority uses MoSCoW (Must, Should, Could). Sprint numbers refer to the plan in section 5.

| ID | Backlog Item | Priority | Points | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | Login and role-based access | Must | 3 | 2 |
| US-02 | Create delivery record | Must | 3 | 2 |
| US-03 | Assign delivery to agent | Must | 2 | 2 |
| US-04 | Agent's assigned list | Must | 2 | 2 |
| US-05 | Mark delivered with proof | Must | 5 | 2 |
| US-06 | Verify / reject proof | Must | 3 | 2 |
| US-07 | Search and filter deliveries | Must | 3 | 2 |
| US-08 | Update delivery details | Should | 2 | 2 |
| US-09 | Summary dashboard | Must | 3 | 2 |
| US-10 | Status workflow validation | Should | 3 | 2 |
| TS-01 | Git repository and branch policy | Must | 2 | 2 |
| TS-02 | Jenkins CI build job | Must | 3 | 3 |
| TS-03 | Jenkinsfile and Tomcat deployment | Must | 5 | 3 |
| TS-04 | Selenium test suite and reports | Must | 5 | 3 |
| TS-05 | Dockerfile and container lifecycle | Must | 3 | 4 |
| TS-06 | Jenkins-Docker continuous deployment | Must | 5 | 4 |
| TS-07 | Ansible / Puppet configuration | Must | 5 | 5 |
| TS-08 | Provisioning, health check, rollback | Must | 5 | 5 |

Out of scope (kept in the icebox): photo or signature upload, GPS tracking, notifications, customer tracking page, mobile app and reports.

# 4. Task Board (Kanban)

The 15 project tasks are tracked on a Kanban board with five columns. Work in progress is limited to 2 tasks at a time so that effort stays focused. The board below shows the starting position; it is recreated on GitHub Projects (or Trello) and updated as work moves right.

| Backlog | To Do | In Progress | Review | Done |
| --- | --- | --- | --- | --- |
| T7 Jenkins CI job T8 Jenkinsfile and deploy T9 Selenium tests T10 Continuous testing T11 Docker lifecycle T12 Jenkins-Docker CD T13 Configuration script T14 Provisioning and rollback T15 Final release and viva | T3 Architecture and setup T4 GitHub repository T5 Feature branch workflow T6 MVP completion | T2 Agile planning |  | T1 Problem definition |

Column rules: a card moves to In Progress only when its sprint starts; it moves to Review when its deliverable evidence (document, screenshot, log or commit) is collected; it moves to Done only when it meets the Definition of Done in section 6.

# 5. Sprint Plan

The work is organised into five sprints. Sprint length should be set to fit the college submission calendar (for example, one week each); the order and goals stay the same.

| Sprint | Tasks | Sprint Goal | Key Outputs |
| --- | --- | --- | --- |
| Sprint 1 | T1 Problem definition T2 Agile planning T3 Architecture and setup | Plan the project and have an empty application building locally. | Scope document, backlog, board, SRS summary, diagrams, local setup |
| Sprint 2 | T4 GitHub repository T5 Feature branch workflow T6 MVP completion | Working MVP under proper Git collaboration. | Repository, pull request, merge conflict resolved, tagged release |
| Sprint 3 | T7 Jenkins CI job T8 Jenkinsfile and deploy T9 Selenium tests T10 Continuous testing | Automated build, deploy and quality gate. | Jenkins job, Jenkinsfile, Tomcat URL, Selenium reports, failed and fixed run |
| Sprint 4 | T11 Docker lifecycle T12 Jenkins-Docker CD | Containerised, automatically deployed application. | Dockerfile, versioned image, commit-to-container pipeline |
| Sprint 5 | T13 Configuration script T14 Provisioning and rollback T15 Final release and viva | Reliable provisioning and final documented release. | Playbook or manifest, idempotency and rollback evidence, report, demo |

Sprint ceremonies (kept light for an individual project): a short planning note at the start of each sprint, a daily self check against the board, and a review and retrospective at the end where the backlog is updated.

# 6. Definition of Done

A backlog item or task is Done only when all applicable points below are true.

- Code or configuration is committed to GitHub on a feature branch with a meaningful commit message and merged through a pull request.

- The acceptance criteria of the story are met and demonstrated.

- The project builds without errors using the build tool.

- Relevant automated tests (Selenium or unit) pass.

- No known critical defects remain open for the item.

- The Jenkins pipeline run for the change is green.

- Evidence is captured: screenshot, log or report, as required by the task deliverable.

- The backlog and Kanban board are updated, and documentation or README changes are made.

- For deployment items: the application is reachable at its URL and passes the health check.

# 7. DevOps Lifecycle Diagram

The diagram shows the continuous loop from planning to operations. Each stage maps to a tool used in this project, and monitoring feedback returns to planning.

Pipeline flow for this project

Developer commit to GitHub > Jenkins pulls the code > Maven build and package > Selenium tests act as a quality gate (failure stops the pipeline) > Docker image built and versioned > container deployed > Ansible or Puppet keeps the target server configured > health check and logs feed back into the next sprint.

| Stage | Tool or Activity | Output |
| --- | --- | --- |
| Plan | Backlog, Kanban board, sprint plan | User stories, board |
| Code | Git and GitHub, feature branches, pull requests | Reviewed, merged code |
| Build | Maven and Jenkins CI | Packaged artefact |
| Test | Selenium WebDriver in Jenkins | Test reports, quality gate |
| Release | Git tags, versioned image | Tagged release |
| Deploy | Jenkinsfile, Docker, Tomcat | Running application |
| Operate | Ansible or Puppet, containers | Configured server |
| Monitor | Health check, Jenkins and container logs | Feedback for next sprint |